Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 6 March 2026 |
| --- | --- |
| Project Name | PlantCare AI – Plant Disease Detection System |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I will collect plant leaf images dataset for disease detection | 3 | High | Anushka Singhal |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I will clean and preprocess the dataset for training | 3 | High | Anushka Singhal |
| Sprint-1 | Dataset Organization | USN-3 | As a developer, I will organize dataset into disease classes | 2 | Medium | Khushi Tomar |
| Sprint-2 | Model Development | USN-4 | As a developer, I will build CNN model for plant disease detection | 4 | High | Khushi Tomar |
| Sprint- 2 | Model Training | USN-5 | As a developer, I will train the CNN model using dataset | 4 | High | Kartik Agarwal |
| Sprint-3 | Model Evaluation | USN-7 | As a developer, I will improve the model performance using tuning | 3 | Medium | Kartik Agarwal |
| Sprint-4 | Application Development | USN-8 | As a user I can upload plant leaf image to detect disease | 4 | High | Prashant |
| Sprint-4 | Result Display | USN-9 | As a user, I can view disease result and treatment suggestions | 3 | High | Prashant |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 24 Feb 2026 | 27 Feb 2026 | 8 | 28 Feb 2026 |
| Sprint-2 | 8 | 6 Days | 27 Feb 2026 | 2 March 2026 | 8 | 3 March 2026 |
| Sprint-3 | 6 | 6 Days | 3 March 2026 | 4 March 2026 | 6 | 4 March 2026 |
| Sprint-4 | 7 | 6 Days | 4 March 2026 | 7 March 2026 | 7 | 7 March 2026 |

Velocity:

The velocity of the team represents the amount of work completed in each sprint. It is measured in terms of story points completed during the sprint duration.

In this project, the team completed the following story points across four sprints:

- Sprint-1: 8 story points

- Sprint-2: 8 story points

- Sprint-3: 6 story points

- Sprint-4: 7 story points

Total story points completed = 29

Each sprint duration = 6 days

Total development time = 24 days

The team's average velocity is calculated as:

Average Velocity = Total Story Points ÷ Total Sprint Duration

Average Velocity = 29 ÷ 24 = 1.21 story points per day

This indicates that the team can complete approximately 1–2 story points per day, which helps in estimating the workload for future sprints and planning project tasks efficiently.

Reference:

https://www.kaggle.com/datasets

https://scikit-learn.org

https://www.tensorflow.org

https://www.atlassian.com/agile